[Elekta] Sync and Plan ForwardDecember 22

VIEW RECORDING - 54 mins (No highlights)

Meeting Title

[Elekta] Sync and Plan Forward Date: 2025-12-22 Day: Monday Duration: 53 min

Attendees

- Elekta:

- Irvings, Ari

- C2A Security:

- Priepke, Paul

- Khelifi, Stephane

- Stephenson, Kelly

- Jadhav, Manish

Meeting Purpose

Review 2025 progress and align on the 2026 support plan.

Key Takeaways

- 2026 Support Model: C2A proposed a two-track model. Elekta is hesitant to pay for "Track B" services until core platform features are mature, viewing current needs as implementation work, not extra services.

- Critical CVE Missing: CVE-2025-55182, published Dec 3, is not in C2A's database. This blocks a required customer attestation and highlights a critical data sync failure.

- Product Feedback: Key requests include a more intuitive vulnerability inventory UI, advanced search filters, and folder-level permissions to link threat models and SBOMs.

- Documentation Gap: Elekta needs comprehensive, self-service documentation (e.g., SBOM field requirements) to reduce reliance on C2A support and scale platform adoption.

- Ari thanked the team for the impressive work done and stated that he really wants EVSec to be successful for Elekta. He also thanked us for making this meeting and taking care of his feedback.

Topics

Product & Feature Feedback

- Vulnerability Inventory UI:

- Problem: The UI is confusing; the top-level view shows C2A's entire vulnerability database, not just those relevant to Elekta. Kelly explained it as a "big inventory" not "Elekta-based." Ari struggled to find a specific CVE by keyword ("React") and noted his "instinct was to just type in React" not a CVE number.

- Need: A filter to show only vulnerabilities impacting Elekta's projects. Advanced text-based search is needed for keywords like "React."

- Threat Model (TARA) & SBOM Integration:

- Need: Folder-level permissions to correlate threat models with multiple SBOMs and manage user access. Kelly suggested understanding stakeholders and use cases to combine TARA and SBOM functionality.

- Microsoft Threat Modeler Converter:

- Status: Beta delivered; converts diagrams and auto-generates damage scenarios.

- Limitation: Does not import mitigations, requiring manual post-import work (documenting analysis).

- Prerequisite: Arun's review of the ~130 components must be complete to validate the converter's issue-throwing logic, as Ari stated, "if we don't have the issues throwing, all you're really doing is pulling the diagram over."

Critical CVE Sync Failure

- Issue: CVE-2025-55182 (published Dec 3) is missing from C2A's database. Ari confirmed this is "2025" in the chat. Stephane checked the NVD website and noted the "NVD assessment was not yet provided," which might explain the delay.

- Impact: Blocks a required customer attestation for a German customer.

- Significance: This is a critical failure in C2A's NVD sync process, as the CVE is several weeks old. Ari highlighted that getting data from NVD to the database is an "art form unto itself."

Documentation & Self-Sufficiency

- Goal: Elekta wants to become self-sufficient to reduce reliance on C2A support as platform adoption scales. Ari stated, "my long-term goal is to not have to be reliant on you guys."

- Need: Comprehensive, self-service documentation, modeled on Veracode's, covering:

- Required SBOM fields for clean ingestion (e.g., for enriched Cyclone DX5s).

- Detailed API integration guides for rollout.

- Threat modeling workflows for teams.

2026 Support & Scaling Plan

- C2A's Proposal: A two-track support model for 2026. Stephane explained Track A as "foundations" and Track B as "advanced support" for scaling.

- Track A (Standard): Core platform, basic support, initial setup, configurations, initial data import.

- Track B (Advanced Services): Dedicated CSM (Manish), technical expert (Kelly), full escalation path, and strategic planning meetings (TRB/MRB, which Stephane clarified as different types of meetings like monthly or quarterly, not an acronym for specific committees).

- Elekta's Position: Hesitant to pay for Track B. Ari stated, "my reaction to it is we would need to kind of have an understanding of getting some of the absolute fundamentals in place... before we would think about doing this advanced support services stuff."

- Rationale: Many current needs are fundamental platform features (e.g., threat modeling workflow) that Elekta views as implementation work, not extra services. Ari said, "most of what we have, to get to the more mature state, to me, is kind of implementation work."

- Process Improvement: C2A will migrate its support process to Jira in early January to improve scalability and tracking, moving away from Monday.com.

Project Tracking & Communication

- Need: Concrete target dates in the tracker, not just quarters (e.g., "Q2 2025"). Ari requested specific dates for program tracking.

- Status: A "Target Release" column (Column G) exists in the shared Excel tracker but is currently empty ("all NA"). Kelly confirmed it was a "precursor to getting those all filled in" and will get it updated. Paul added that the dates provide visibility for planning around submissions.

Action Items

- Kelly Stephenson (C2A Security):

- Investigate the missing CVE-2025-55182 and provide an update to Elekta, specifically confirming its status in the NVD database and C2A's system.

- Populate the "Target Release" column (Column G) in the shared Excel tracker with specific dates, not just quarters.

- Work on improving search functionality and filtering in the vulnerability inventory UI.

- C2A Security Team:

- Begin migration to the new Jira-based support process in early January.

- Formalize documentation for Elekta, focusing on self-service guides for SBOM ingestion requirements, API integration, and threat modeling workflows.

- Ari Irvings (Elekta):

- Review the Microsoft Threat Modeler beta converter.

- Continue the review of the ~130 threat model components to validate issue-throwing logic and connections.

- Manish Jadhav (C2A Security):

- (As dedicated CSM) Work with Elekta on support and account management needs.

Action Items

- Email Ari 2026 plan/recap deck

- Schedule weekly/bi-weekly sessions w/ Arun to review 130 components/connections

- Schedule Microsoft Threat Modeling importer walkthrough w/ Arun; cover post-import steps

- Schedule TARA–SBOM permissions/correlation workshop w/ Ari & Arun; define stakeholders/use cases

- Investigate CVE-2025-55182 (Dec 3) in Elekta instance; update Ari

- Update shared tracker w/ target release dates (Col G)

[Elekta] Smart Flow C2A sbom tool

19th December 2025

Attendees

- Elekta:

- Ari, Kimmo, Mikael, Thinh

- C2A

- Kelly, Manish

Minutes

- Ari explained that SBOMs are part of QMS. They will keep using Veracode for machine readable SBOMs and EVSec reports for human readable.

- We demoed the “SBOM and Vulnerability Management” module to Kimmo, Mikael and Thinh. They all work on the Smart flow product, and their projects will be under “Shared Modules”. Kelly went into details of following items:

- Create project, Upload SBOM and Analyze

- Edit components

- Talked about CPE and PURL, and that the results might not be correct if this information is missing

- Talked about using recommender to clean up component information

- Showed vulnerabilities in the uploaded SBOM, Exploit graph (CVSS vs EPSS)

- Showed filtering by KEV, Severity, etc

- Talked about vulnerability audit – Safety impact, Type of fix

- We also showed information on Vendors, Audit history, all components, and all Vulnerabilities lists.

- Showed how the configuration works, and how fuzzy matching might introduce false positives if no CPE’s or PURL is identified.  Some CycloneDX files out of Veracode are severely broken.

- We showed how End of Life information can be entered manually. We also talked about the progress on automated AI solutions to collect EoL data.

- Mikael asked about automated imports and notifications. We talked about the upcoming API integration and notification to the project owner.

- Mikael also asked if a new SBOM should be uploaded for every internal and external release. We talked about automated CI.

- We showed the custom reports, which will be used as the human readable form of SBOM in QMS. Kimmo asked if the reports can be automatically generated using API. Ari said this is nice to have, and not on the priority list.

- Kimmo asked about automated scanning; We showed the Scheduling of scans.

- Kimmo commented that they will need to match their pipeline to projects in EVSEc.

Next Steps:

- No action items from the meeting, provide additional support to this new team as needed – Kelly/Manish

[Elekta] Weekly Support Call

16th December 2025

Attendees

- Elekta:

- Ari, Arun, John C

- C2A

- Kelly, Manish, Paul

Minutes

- We talked about our upcoming time off. Manish and Ari will have a support call on 30th Dec.

- Ari has classified their EVSec work in following items (Elekta Program Modules):

- SBOM - Microsoft improvements, CR Management, Embedding Kelly's scripts as features, EOL

- Integrations/Automations - Getting C2A running out of Elekta's pipelines on a schedule, this hasn't begun and needs to be rolled out to over 20 products with complex build structures

- Permissions Improvements - Updating SBOM User vs. SBOM Manager capabilities

- Threat Modeling - Deliver on entirety of Arun's requested list against a tangible time window (see attached)

- Customer Support Workflow - Identify a long-term workflow as we scale

- Internally Kelly and Manish will take ownership of the above items.  Several have already been resolved and shown to Ari.

- Update Monday board with tasks for these items, assign timelines, and share with Ari.

- Ari wants to get a handle on integrations as soon as we provide support since there will be several teams at Elekta connecting that are all different.  This will need to be tracked per group basis.

- We suggested to Arun to also use the KB for additional information on the platform.

- Ari said there is a new user permission for SBOM called "secrets violation" - this is not being saved.

- We went over the sbom email notifications and how those work, Ari is now assigning owners to sboms.

- Arun talked about Threat modeling templates/stencils.

- Kelly shared the sharepoint link to Excel sheet - Threat Model Stencil Comparision

Next Steps:

- Add new requests into Monday board – Kelly/Manish

- Create a spreadsheet of open items as this is the format Ari would like for the moment – Kelly/Manish

[Elekta] TARA Session

16th December 2025

Attendees

- Elekta:

- Ari, Arun

- C2A

- Kelly, Manish

Minutes

Next Steps:

[Elekta] Brachy Review Call

12th December 2025

Attendees

- Elekta:

- Ari, Timon Braak (Netherlands)

- C2A

- Kelly, Manish

Minutes

- Timon is using Veracode output to generate SBOMs and import it into the C2A platform. The Veracode output is missing version information for the components.

- We suggested trying the C2A binary analysis and see if that generates a better SBOM.

- Another suggestion was to see if the Veracode configuration can be modified to include version numbers.

- Ari would like to have mass edit capability on Components for some edge cases of updating all components at once, this would be a nice addition to the C2A platform.

- We explained the importance of CVSS, EPSS and KEV and how to prioritize vulnerabilities based on them.

- Elekta would like to see the SBOM Component Author field on the Components Tab.

- Elekta would like to see EoL information auto populated at the component level.

- They were informed of the Q4 release including that feature using CoPilot

- Elekta plans on API integration towards mid-Jan or Feb 2026.

- Currently they share SBOMs with their customers manually. Adding sharing via the C2A platform will be helpful.

Next Steps:

- Add new requests into Monday board – Kelly/Manish

Elekta Support Call

11th December 2025

Attendees

- Elekta:

- Ari

- C2A

- Kelly, Manish

Minutes

- We reviewed all of the latest fixes with Ari, and he appreciated the latest changes.

- Sbom user being able to set the project owner and email notifications

- Incorrect owners are cleared; we went through how to apply the correct owner and email notifications.

- Sbom users being able to run custom reports

- Ari had questions about the Inventory list of components and vulnerabilities. He wants to be able to filter out only the components and vulnerabilities that are applicable to his projects.

- Ari had searched for a CVE and the results showed GHSA id, not the CVE id. This was confusing. Sometimes the search results were not consistent, suggested trying a different browser (he is forced to use Edge due to company policy).

- We showed him in Chrome that the search worked perfectly, and it was what was expected.

- A lot of Linux kernel related vulnerabilities started off with the description “In the Linux kernel, the following vulnerability has been resolved”. This is misleading because the CVE does apply to that version of Linux, but NVD data does not make sense.  This could be due to the certain distro’s having them fixed and some don't.  We obtained his distro so we can investigate.

- ubuntu 
1.9.15p5-3ubuntu5.24.04.1 LTS 24.04

- The project he is working with is from a supplier, not an internal sbom 
https://elekta.prod.c2a-evsec.com/inventory/sbom/projects/01091c6b-28d1-4b4d-b6af-6bd868ae2fae/vulnerabilities-

- Ari would like the sbom user if they are 1. creator OR 2. owner to be able to assign more people to the project.  SBOM users should not have this ability if they don’t satisfy 1 or 2.

Next Step:

- Investigate the kernel cve’s with the specific distro – Manish/Kelly

- Add request for filtering the Inventory list – Kelly

- Add request for additional sbom user capability – Kelly

- Test Elekta’s environment with Edge – Manish/Kelly

Elekta Weekly TARA Session

9th December 2025

Attendees

- Elekta:

- Ari

- Arun

- C2A

- Kelly

Minutes

- These 1.5hr weekly sessions are to help ramp up Arun on threat modeling in EVSec.  Moving him away from a button clicker to an Analyst will be a challenge as he wants the platform to make all the decisions.

- We went over the system, component, and connections template.

- Arun wants to duplicate one of the smaller threat models they have; we have started with the trust boundaries and have started adding components.

- Arun shared an image of his Microsoft threat model so we can replicate the starting point for him.

Next Step:

- Build starting point for Aruns TARA he shared – Kelly

Elekta Bi-Weekly support call

2nd December 2025

Attendees

- Elekta:

- Ari

- Arun

- C2A

- Kelly, Paul

Minutes

- Elekta is receiving SBOM’s from white label partner companies.  They are adding them into the platform.  We did some analysis on the sbom.  The data the platform gets from NVD is correct.  We observed that NVD descriptions sometimes state that the CVE has been already resolved.  This has caused some confusion due to NVD entries, not on EVSec.

- Arun is going to verify the latest drop of components

- Arun is asking about threats for the connections, currently no threats are available for the connections.

- Arun has asked for a TARA training sessions to begin.

- We demonstrated the SBOM user fix so they can now access custom reports (that made Ari happy)

- They are in the middle of 5 FDA submissions.  3 of the projects have reports ready to go, Elekta team is making some updates.

Next Step:

- Follow up with David on connection threats – Kelly

- Schedule weekly TARA training sessions with Arun – Kelly(done)

EVSec Demonstration - Veracode Integration - November 24

VIEW RECORDING - 40 mins (No highlights) 
 
Attendees

Elekta: Ari Irvings, John Chenoweth

C2A Security: Kelly Stephenson, Paul Priepke, John Auld, David Mor Ofek

Meeting Purpose

Demonstrate EVSec's Veracode integration for consolidating vulnerability data.

Key Takeaways

- EVSec successfully integrates Veracode scan data (CWEs) with existing SBOM vulnerabilities (CVEs) in a single view, enabling unified auditing and reporting.

- The integration is a key step toward Elekta's vision of a "total lifecycle report" for FDA/IEC submissions, which requires consolidating data from all security tools.

- Elekta's adoption is contingent on two prerequisites: a functional threat modeling module and a stable API for automated SBOM generation from their unharmonized build systems.

Topics

Elekta's Vision: A Unified Security Hub

- Goal: Use EVSec as a central hub to consolidate all vulnerability data (SBOMs, Veracode, threat models) into a single, comprehensive view.

- Why: To create a "total lifecycle report" for FDA/IEC submissions, which require tracking security from identification through acceptance.

- Current State: This process is manual and fragmented across spreadsheets, preventing scaling and consistent reporting.

EVSec Demo: Veracode Integration

- Functionality: EVSec enriches existing SBOM projects with Veracode scan data.

- Method: Upload a Veracode Excel/CSV report.

- Result: CWEs are added to the same BOM components that already list CVEs, creating a single source of truth.

- Unified Management:

- Auditing: Audit both CVEs and CWEs in one place, with bulk operations available.

- Reporting: Generate VEX reports (CycloneDX) that include both CVEs and CWEs.

- Dashboards: Track metrics like patch velocity and resolution ratios.

- Customization: The Compliance Center allows Elekta to create custom reports using templates with placeholders for fields like CVSS and CWE.

Path to Adoption: Prerequisites & Challenges

- Prerequisite 1: Functional Threat Modeling

- The threat modeling module must be operational before Elekta can fully leverage the consolidated view.

- Prerequisite 2: Stable SBOM API Integration

- Challenge: Elekta's build processes are unharmonized due to growth by acquisition.

- Blocker: A stable API for automated SBOM generation is a necessary first step; manual uploads are not scalable.

- Challenge: Aggregating Projects

- Problem: Elekta's products are complex, with Veracode scans sometimes bleeding across multiple projects that form a single module.

- Solution: EVSec's "aggregated BOM projects" feature can combine multiple BOMs for a unified view, but Elekta must first define the correct composition.

Next Steps

- C2A Security:

- Forward Elekta's revised dataflow diagram to the team.  This is now saved in the Elekta file here: Security Workflow for C2A.jpg

- Collaborate with Elekta on a short-term/long-term integration plan.

- Elekta:

- Meet with C2A's John Auld and Roy next week to discuss the integration plan and 2026 support.

Action Items

- Schedule follow-up w/ John & Ari re: Veracode API, SBOM API, BOM mapping, reporting, commercial.  John agreed to engage in this discussion with John and Roy at H-ISAC – John, Roy

C2A / Elekta Future State Discussion - November 21

VIEW RECORDING - 32 mins (No highlights)

C2A / Elekta Future State Discussion (2025-11-21)

Attendees

- C2A Security: Roy Fridman, Paul Priepke, John Auld

- Elekta: Irvings, Ari

Meeting Purpose

Review Elekta's C2A experience and align on a path forward.

Key Takeaways

- Program Management Gap: Elekta's adoption is stalled by a lack of formal program management, forcing a single point of contact (Kelly) to manage all requests and creating a bottleneck.

- Critical Feature Gaps: Key features are missing, forcing manual workarounds. The most critical are Windows support, customizable reports, and a broken user permission model.

- C2A's Resolution: C2A will immediately assign Manish (ex-CTO, Vigilant Ops) as a dedicated program manager and deliver all critical fixes by next Sunday.

- Future State Plan: C2A will propose a formal 2026 customer success plan, including a steering committee and a structured change request (CR) process to manage scaling.

Topics

Core Problem: Program Management Gap

- Root Cause: A lack of formal program management creates an unsustainable bottleneck.

- One C2A contact (Kelly) manages all Elekta requests across SBOMs, integrations, and threat modeling.

- This forces Elekta's Ari to act as a funnel, preventing direct communication and causing requests to be dropped.

- Ari notes the pressure on Kelly to perform many diverse tasks, some outside core competencies.

- Impact: A disconnect in urgency and timelines between C2A's product team and Elekta's needs.

- Roy acknowledges this, stating "we didn't understand in some cases what does it mean and basically the timelines got screwed up and a lot of the communication was not ideal."

Technical & Feature Gaps

- SBOM Capabilities:

- Manual Workarounds: The tool requires manual scripting ("Kelly GPT") for core functions like deduping and adding end-of-life dates to meet FDA reporting standards.

- Broken Permissions: The user model is "antithetical" to Elekta's structure.

- SBOM User role blocks access to custom reports and the BOM dashboard.

- SBOM Manager role grants access to all projects, breaking project assignments.

- Q&A: Roy asks if fixing issues within two weeks versus two months would be acceptable. Ari confirms that faster resolution would be "okay."

- Performance: Ari notes that custom reports for projects with many findings/components are very large and can slow down or crash computers. Roy acknowledges this as a "growth pain" being addressed in Q3/Q4 as a high priority.

- Integrations & Automation:

- Stalled Progress: No progress on integrating C2A into Elekta's build pipelines for automated scanning.

- Q&A: Roy clarifies that C2A's definition of integration means providing API calls and support for Elekta to integrate as needed. Ari clarifies that their "dream state" is full automation within build pipelines (like Veracode) for a "set it and forget it" model.

- Goal: Achieve a "set it and forget it" model, similar to Elekta's Veracode implementation (weekly scans), which is a prerequisite for the future vulnerability management vision.

- Ari expresses concern about managing this complexity with a single C2A touchpoint (Kelly).

- Threat Modeling:

- Blocker: Elekta's Arun requires a specific list of components/connections to build medical device threat models.

- C2A's Position: Roy suggests a mindset shift for threat modeling. He asks for Ari's support to encourage Elekta's team to trust C2A's proposed methodology, which will lead to the desired vulnerability management. He believes the current toolset is sufficient to start and demonstrate value, building buy-in before all requested features are delivered.

- Ari defers to Arun for specifics, noting Arun is "pretty adamant" about needing everything on his list for medical device threat models. Ari suggests a conversation with C2A security architects (e.g., David) to clarify.

- Roy reassures that C2A will provide what Arun needs, but emphasizes starting the work now to build stronger adoption. Ari confirms Arun has what he needs to start on "AQUA," a small application.

C2A's Resolution Plan

- Immediate Fixes (by next Sunday, next week):

- Full support for Windows patching and vulnerabilities (added in Q3).

- Fix for customizable reports.

- End-of-life date automation (included in the latest version).

- Support for new connections/components for threat modeling.

- Program Management:

- Manish (ex-CTO, Vigilant Ops) will immediately join as a dedicated, US-based program manager or account manager to improve communication and management. Ari expresses familiarity and positive sentiment towards Manish.

- 2026 Customer Success Plan:

- C2A will propose a formal plan to scale support for Elekta's growth.

- Components:

- Monthly steering committee meetings.

- Structured change request (CR) process.

- Formal system for Elekta's product teams to submit requests directly, resolving the "Ari Kelly funnel."

Action Items/Next Steps

- C2A (Roy Fridman, Manish):

- Deliver all immediate fixes (Windows support, custom reports, EOL automation) by next Sunday.

- Onboard Manish as the dedicated program manager to Elekta.

- Build and propose the 2026 customer success plan, including a steering committee and CR process.

- Make sure we have a clear plan to support all the threat modeling components Arun needs by end of year

- Prepare a paid customer support plan for 2026

- Elekta (Ari Irvings):

- Forward Arun's outstanding list of required threat modeling components to C2A.

- Work with C2A to establish metrics for progress tracking once Manish is in place.

Elekta Weekly Support Call - November 18, 2025

Attendees

Elekta: Ari Irvings, ArunKumaran Balasubramanian

C2A Security: Kelly Stephenson, Paul Priepke

Meeting Minutes

Strategic Roadmap & Support Model

Current ad-hoc support model (direct emails to Kelly) is unsustainable for Elekta's 1,000+ developers. Need formal roadmap to align C2A resources with Elekta's growth. Proper ticketing system (ServiceNow) required to replace Monday board. Paul drafting roadmap for John to present to C2A's Roy at Health ISAC event (week of Dec 2).

Critical Platform Issues

- SBOM User Role: Broken - lacks access to Custom Reports and BOM Projects. Forces Elekta to grant "SBOM Manager" access, breaking user tracking.

- Threat Modeling Bugs: Trust boundaries not deploying; encrypted/unencrypted connections grouped incorrectly. Teams (Aqua, Ancentra Branky) forced back to Microsoft Threat Model, undermining C2A adoption.

SBOM & Reporting Workflow

- EOL Dates: FDA submissions require EOL dates. Manual Python script process until Q4 auto-population feature available. Kelly training Ari Wednesday 1 PM EST.

- SPDX Strategy: Pivoting from binary uploads to SPDX files (faster, less noise). Auto-clean feature slated for Q4. Investigating partner SPDX upload failure.

- UI Improvements: "Use incremental CI mode" button being changed to "Retain audit justifications" for clarity.

- Q3 Service Pack 1: Audit findings propagation working well. API token length issue identified by Zev needs fixing. China 505 errors resolved by internal IT.

Action Items & Owners

- Kelly: Investigate and push partner SPDX file to Elekta's platform

- Kelly: Train Ari on EOL Python script (Wednesday, November 19, 1 PM EST)

- Kelly: Escalate SBOM User role bug for expedited service pack; update Ari on timeline

- Kelly: Escalate threat modeling bugs (boundaries, connection types) to David; emphasize risk of teams abandoning C2A

- Kelly: Provide written roadmap for all requested threat modeling features with tangible time commitments

- Kelly: Update "Use incremental CI mode" button text to "Retain audit justifications" in language module

- Kelly: Re-examine API-related requests on Monday board (Kyle, Todd, neuro, Bracky, Wenling)

- Paul: Draft strategic roadmap for Elekta (due Friday, November 21)

- Paul: Discuss pushing for better ticket system (ServiceNow) with John

- Ari & Paul: Review draft roadmap (Friday, November 21, 1:30 PM EST)

- Ari & Kelly: Review Monday board to respond to pending requests (Thursday, 15 minutes)

- Arun: Continue preparing and using working list of threat modeling issues for future calls

C2A EMLA

7th November 2025

Attendees

- Elekta:

- Ari

- Tijo

- Iqbal

- C2A

- Kelly

Minutes

- The Elekta team had questions about the incremental sbom update.  We went through the process of duplicating an SBOM and then using the incremental update so their previous audits would persist.  The incremental update looks like it's working; audits persist, and we were expecting a different number of vulnerabilities that hadn’t been audited, and that was the case.

- The Elekta team had questions about some components that the platform was showing after it read in the spdx file.  They had run the spdx file through our python cleaner script to clear up spdx issues.  The platform is stating some components exist and it looks like a wild card matching issue.  More investigation needs to happen

- They need to know what they should be doing with these components that look like they are wrong, here is an example:

- The circled item is correct but the two with the lines seem to be matched based on pieces.  These are throwing lots of CVE’s.  We need to provide guidance on what they should do with those components.

- The server is having issues with long running tasks.  Report generation that takes a long time will fail.  I have created a few reports that take a long time and ended up resetting the server.

Next Step:

- Respond to the above participants on what they should do with those Windows 10 items in the above image – Stephane/Zeev

- Evaluate server stability for long running tasks - Zeev

Elekta Bi-Weekly support call

4th November 2025

Attendees

- Elekta:

- Ari

- Arun

- C2A

- Kelly, Paul

Minutes

- We went over the component and connections templates.  Arun would like the following connections to be separated:

- HTTPS / HTTP

- HL7 / FHIR

- LDAP / LDAP TLS

- We loaded the new Boundary templates, the platform stated successfully loaded however they do not show up on list.

- We let them know their instance will be updated on Thursday morning to Q3.

- Ari stated that having all users as SBOM Managers is an issue; they had most people set for SBOM user but as an SBOM user they cannot use custom reports which is a major blocker for them.  When set as an SBOM User the ability to use custom reports goes away and is not visible in the UI.

- We let them know that we have compiled the integration API and will share with Ari for final approval.

- They have a request in to have permissions per folder and would like to see that in an upcoming release.  Having permissions per folders brings full autonomy to sbom project assignment which could also be very beneficial for the upcoming integration efforts.  (new automated uploaded sboms need to be assigned correctly to owners for email notifications)

- Ari is pushing for a different mechanism for support tickets.  He doesn’t want to give access to everyone in Elekta the monday board however people that have submitted questions need to see the status of the ticket.  Ari stated that some of the teams have reported back a slow response from C2A and he wants us to look good in front of the other groups.

- Ari asked about the Windows version for SBOM issue.  The issue is that previously patched vulnerabilities are showing up in their list.  This issue has been ongoing for some time.

Next Step:

- Follow up with David on separating components and the boundary templates – Kelly

- Share integration requirements with Ari – Kelly

- Discuss a new method to handle tickets – Kelly/Stephane

Elekta Upsell Discussion

27th October 2025

Attendees

- Elekta:

- John

- C2A

- Paul

Minutes

- Discussion on the Veracode Upsell

- John had an industry meeting with Medtronic, BD, and Baxter discussing the need to automate multiple sources of vulnerabilities within their products.

- Our work to automate ingestion of the Veracode data is a need across the MedDev industry.

- John would like to see the data flow demonstrated prior to the Thanksgiving break

- This would include the following:

- Ingest Veracode data.

- Associate the vulnerability information to the proper projects in EVSec

- Allow Elekta to justify the vulnerabilities in EVSec, similar to what they do with CVEs.

- Include the Veracode vulnerability data in the reporting to the FDA.

- John was aligned to sign a commercial agreement by EOY if we are able to demonstrate this.

- John had a meeting with his management and has confirmed budget is available

- John stressed the “EVSec Environment stability” is a priority.

- John also stressed that working through the CR list is also a priority.

- John would like an email update on progress this week and further discussion on progress during our scheduled call with them next week.

- Final FDA acceptance of the EVO project is projected to be December 12th 2025.

- John will provide a draft our Case Study by the end of next week.

- John confirmed he will be attending H-ISAC and will be happy to advocate for us.

AIs

- Send summary email of progress to Elekta – Kelly

- Create project to demonstrate Veracode data integration to EVSec for upsell opportunity – Paul/David/John/Kelly

- Internally discuss commercial offer for Veracode integration, currently commercialized as “Premium Vulnerability Management” – Paul/John/Roy

Elekta Weekly support call

14th October 2025

Attendees

- Elekta:

- Ari

- John

- Arun

- C2A

- Kelly

Minutes

- We went over the component and connections templates.  Arun would like the following connections to be separated:

- HTTPS / HTTP

- HL7 / FHIR

- LDAP / LDAP TLS

- Other comments from Arun

- DICOM TLS for imaging can be removed

- Waiting on boundaries (We let him know that David is currently working on a solution for boundaries and this is not ready yet)

- Wants risk added to connections (since there are on signals by default I dont see a way of doing this unless we have default protocol signals added)

- Of the highest priority of any Elekta requests:

- 1. Issues performing scans (they click Analyze and nothing happens, I click it and it works?)  We need to understand what is causing this behaviour.

- 2. Adding new SBOM versions to a previous version is deleting all of the audits.  They should just merge and not delete the audits, this is going to cause significant pain if we can’t bring forward the audits.

- SBOM Users can’t run custom reports, Ari is having to move all users to the SBOM Manager role until this is fixed.

- We let Elekta know that we have pulled in additional C2A Security team members to help them out on Integration and reports.

- Elekta asked about the SBOM component windows patching issue where CVE’s should only be applied to the latest patch and not what the previous patch had.

Next Step:

- Follow up with David on pending Elekta issues – Kelly

- Investigate the inconsistent SBOM upload/Analyze response the platform currently has – Yehuda/Kelly